Good. We’ll use B — full vertical slices.

I’ve also now verified the current main branch directly again while preparing this specification. The current root application still puts the public blog and the authenticated application behind a single AppMode = "public" | "admin" flow, while the authenticated side already exposes a very large set of views—including revenue, analytics, CTAs, affiliates, products, lead magnets, ads, opportunities, command centre, economics, workflows, agents, paid newsletters, courses, white-label and sponsored marketplace.

That makes the vertical-slice approach the right one: we connect the existing pieces while restructuring the product around the business loop.

# MoreWithAI — Vertical Slice 1

## “Make This Article Make Money” — Technical Build Map

Repository: provarkai/Morewithai
Branch: main
Version: VS1
Status: Implementation-ready specification
Primary objective: Turn an existing article into a measurable revenue asset.

# 1. Executive Summary

Vertical Slice 1 establishes the first complete commercial loop inside MoreWithAI.

The user starts with an existing article and asks the platform to:

- understand the article,

- identify its monetization potential,

- recommend the most appropriate monetization opportunity,

- activate the selected monetization mechanism,

- place it inside the article,

- track impressions,

- track clicks,

- track conversions,

- attribute resulting value/revenue back to the article.

The intended product loop is:

CONTENT → AUDIENCE → INTENT → OPPORTUNITY → MONETIZATION → CONVERSION → REVENUE → LEARNING

VS1 is deliberately designed as a vertical slice, not a broad platform rewrite.

The implementation must reuse the existing MoreWithAI architecture wherever possible.

# 2. Product Outcome

After VS1 is implemented, a content owner should be able to open an existing article and see a clear action:

Make This Article Make Money

Selecting that action should produce a monetization assessment containing:

- monetization readiness,

- article context,

- traffic context,

- existing monetization,

- relevant affiliate opportunities,

- available products,

- recommended monetization method,

- recommended placement,

- suggested CTA,

- explanation of why the recommendation fits.

The user can then activate the recommendation.

Once activated:

Article → CTA/Offer → Impression → Click → Conversion → Attribution → Revenue/Value

becomes measurable.

# 3. Existing Repository Foundation

The implementation should build on the existing codebase rather than introducing parallel infrastructure.

## 3.1 Article API

### Existing path

src/app/api/articles/route.ts

This is the existing Article CRUD/API boundary.

Existing article operations and permission handling must remain the source of truth for article access.

VS1 should not introduce a second article API.

# 4. Existing CTA Infrastructure

## 4.1 CTA API

### Existing path

src/app/api/ctas/route.ts

This provides the existing CTA API.

VS1 should reuse it rather than introducing another CTA abstraction.

## 4.2 CTA Service

### Existing path

src/lib/cta/service.ts

The existing service contains CTA lifecycle functionality including:

- CTA creation,

- CTA retrieval,

- CTA updates,

- CTA deletion,

- CTA impression recording,

- CTA click recording,

- CTA conversion recording,

- CTA statistics.

Important existing functions include:

- recordCtaImpression

- recordCtaClick

- recordCtaConversion

VS1 must use these mechanisms wherever applicable.

# 5. Existing CTA Placement Infrastructure

## API

src/app/api/ctas/placements/route.ts

## Service

src/lib/cta/placement.service.ts

The placement service already provides functionality for creating, listing, updating, and removing CTA placements.

VS1 should use this system to associate monetization CTAs with articles.

No second placement engine should be created.

# 6. Existing Affiliate Infrastructure

## API

src/app/api/affiliates/recommendations/route.ts

## Service

src/lib/affiliate/recommendation.service.ts

The existing affiliate recommendation service already ranks affiliate opportunities using article-related signals and commercial factors.

Relevant signals include:

- article/category relationship,

- tags,

- relevance,

- commission,

- conversion history,

- priority,

- other existing ranking factors.

VS1 should consume and extend the existing recommendation infrastructure, not build a competing affiliate recommendation engine.

# 7. Existing Analytics Infrastructure

## Conversion service

src/lib/analytics/conversion.service.ts

The existing service provides:

- conversion tracking,

- conversion statistics,

- article-level conversion reporting,

- conversion funnel reporting,

- email conversion funnel reporting.

Existing conversion infrastructure should remain the source of truth for conversion reporting.

# 8. Existing Traffic Infrastructure

## Traffic service

src/lib/analytics/traffic.service.ts

The traffic service provides article-level traffic information including:

- page views,

- sessions,

- users,

- daily trends,

- top traffic articles.

The VS1 recommendation engine should use available traffic information as a signal.

The absence of traffic must not cause the monetization flow to fail.

# 9. Existing Database Foundation

### Primary schema

prisma/schema.prisma

Existing relationships already connect articles to monetization-related entities.

Relevant entities include:

- Article

- Site

- CallToAction

- CtaPlacement

- AffiliateOffer

- AffiliateClick

- ConversionEvent

- RevenueAttribution

- MoneyOpportunity

- Product

- ProductPurchase

The Article model already participates in relationships involving monetization and attribution.

# 10. Database Strategy

## Target

Zero migration for VS1 if possible.

Before adding any database model or field, implementation must verify whether existing relationships already support the requirement.

Avoid introducing models such as:

- ArticleMonetization

- ArticleRevenue

- ArticleCTA

- ArticleAffiliate

- ArticleConversion

unless repository inspection proves a genuine schema gap.

If a schema gap is discovered, use the smallest additive change possible.

# 11. Proposed New Service Layer

## 11.1 Monetization Types

### File

src/lib/monetization/types.ts

This file should contain shared TypeScript contracts for:

- monetization actions,

- recommendation results,

- readiness,

- activation requests,

- activation responses,

- blockers,

- placement recommendations.

Example action enum:

type MonetizationAction =

| "CTA"

| "AFFILIATE"

| "PRODUCT"

| "OPTIMIZE_EXISTING"

| "LEAD_CAPTURE";

The actual implementation should follow repository conventions.

# 12. Article Money Service

### File

src/lib/monetization/article-money.service.ts

This becomes the orchestration layer for VS1.

Responsibilities:

- Load article.

- Verify site ownership.

- Check permissions.

- Gather article metadata.

- Gather traffic.

- Gather existing CTA information.

- Gather affiliate recommendations.

- Gather product opportunities.

- Assess monetization readiness.

- Select primary recommendation.

- Select alternatives.

- Recommend placement.

- Prevent duplicate monetization.

- Validate activation requests.

- Activate through existing CTA/placement infrastructure.

- Return measurable activation state.

The service should not duplicate existing domain logic unnecessarily.

# 13. Monetization Readiness

A readiness score should be treated as a decision-support signal, not a promise of revenue.

Possible signals:

- article published status,

- article quality,

- traffic,

- search intent,

- category,

- tags,

- commercial relevance,

- existing CTA performance,

- affiliate availability,

- product availability,

- historical conversion performance.

Example conceptual model:

Readiness

├── Content readiness

├── Audience readiness

├── Intent readiness

├── Offer readiness

├── CTA readiness

└── Measurement readiness

The implementation should remain explainable.

The UI should be able to answer:

“Why did MoreWithAI recommend this?”

# 14. Recommendation Priority

Default recommendation hierarchy:

### Priority 1 — Existing high-performing CTA

If the article already contains a CTA that performs well, optimize or extend it before introducing unnecessary new inventory.

### Priority 2 — Relevant affiliate offer

If a highly relevant active affiliate offer exists, recommend it.

### Priority 3 — Owned product

If a relevant owned product exists, recommend it.

### Priority 4 — Lead capture

If direct commercial inventory is unavailable but the article can generate qualified leads, recommend lead capture.

### Priority 5 — CTA optimization

If monetization exists but is weak, recommend improving the existing CTA.

# 15. Recommendation Quality Rules

Recommendations must consider:

- relevance,

- commercial intent,

- audience fit,

- offer availability,

- historical performance,

- commission/value,

- placement suitability.

Do not recommend:

- inactive offers,

- foreign-site offers,

- unrelated products,

- duplicate active monetization,

- monetization that conflicts with article context.

Never state or imply guaranteed earnings.

# 16. GET API

### Endpoint

GET /api/articles/[id]/monetize?siteId=<siteId>

The endpoint should return a complete monetization assessment.

Conceptual response:

{

article: {

id: string,

title: string,

slug: string,

categoryId?: string,

tags: string[],

primaryKeyword?: string,

searchIntent?: string

},

readinessScore: number,

traffic: {

pageViews: number,

sessions: number,

users: number

},

existingCtas: [],

affiliateRecommendations: [],

productOptions: [],

recommendedAction:

| "CTA"

| "AFFILIATE"

| "PRODUCT"

| "OPTIMIZE_EXISTING"

| "LEAD_CAPTURE",

recommendedPlacement:

| "TOP"

| "MID"

| "END"

| "SIDEBAR",

blockers: string[]

}

The exact response should follow existing API conventions.

# 17. POST API

### Endpoint

POST /api/articles/[id]/monetize

Conceptual request:

{

siteId: string,

action:

| "CTA"

| "AFFILIATE"

| "PRODUCT"

| "OPTIMIZE_EXISTING"

| "LEAD_CAPTURE",

offerId?: string,

productId?: string,

ctaId?: string,

placement?: string,

position?: number,

headline?: string,

buttonText?: string,

buttonUrl?: string

}

The server must validate every supplied identifier.

Client-provided IDs must never be treated as proof of ownership.

# 18. Activation Rules

When activation is requested:

- Validate authenticated user.

- Validate permission.

- Validate article.

- Validate site.

- Validate target monetization entity.

- Validate entity ownership.

- Check existing active equivalent placement.

- Reuse existing CTA where appropriate.

- Create CTA only when required.

- Create placement using existing placement service.

- Return activation details.

- Ensure tracking can associate activity with the article.

# 19. Duplicate Prevention

The system must prevent accidental duplication.

Before activation, check for an equivalent active combination of:

site

+

article

+

monetization target

+

placement

If one already exists:

- return the existing activation,

- or update it where explicitly requested.

Do not create another identical active CTA merely because the user clicked the button twice.

# 20. UI Integration

The existing article experience should contain a prominent action:

Make This Article Make Money

This should integrate into the existing editor/article workflow.

Do not replace the existing editor.

# 21. Proposed Components

Potential files:

src/components/articles/MakeMoneyPanel.tsx

src/components/articles/MonetizationRecommendationCard.tsx

src/components/articles/MonetizationStatus.tsx

These paths are implementation targets and must be checked against existing component conventions before creation.

If equivalent components already exist elsewhere, extend them instead of duplicating functionality.

# 22. Monetization Panel

The panel should display:

### Article

- title,

- article status,

- relevant topic/category,

- monetization context.

### Readiness

- score,

- explanation,

- blockers.

### Primary recommendation

- monetization type,

- offer/product/CTA,

- rationale,

- suggested placement,

- suggested CTA copy,

- expected measurement.

### Alternatives

Up to two alternatives.

# 23. Activation UX

Recommended flow:

Make This Article Make Money

↓

Analyze

↓

Readiness + Recommendation

↓

Review Recommendation

↓

Activate

↓

Placement Confirmed

↓

Tracking Active

Activation must be explicit.

The platform should not silently insert monetization into an article.

# 24. Post-Activation Status

After activation the user should see:

- active monetization,

- placement,

- impressions,

- clicks,

- conversions,

- attributable value/revenue where available,

- analytics access.

Example:

Monetization Active

Affiliate CTA

Placement: Mid-article

Impressions: 1,248

Clicks: 83

Conversions: 7

Attributed Value: ₦XX,XXX

View Analytics

Actual values must come from existing analytics data.

# 25. Tracking Architecture

Required event chain:

ARTICLE VIEW

↓

CTA IMPRESSION

↓

CTA CLICK

↓

LANDING / OFFER

↓

CONVERSION

↓

REVENUE ATTRIBUTION

Use existing services.

Do not build a parallel analytics database.

# 26. CTA Impression Tracking

Use:

recordCtaImpression

The tracking payload must retain article context whenever the placement identifies an article.

Repeated browser requests should be handled safely.

# 27. CTA Click Tracking

Use:

recordCtaClick

The click event must be associated with the correct CTA and, where available, article placement.

# 28. Conversion Tracking

Use:

recordCtaConversion

Downstream conversion events must continue to flow into:

ConversionEvent

and existing attribution mechanisms.

# 29. Revenue Attribution

Where a conversion has monetary value, the system should preserve:

Article

→ CTA

→ Conversion

→ Revenue Attribution

The user-facing UI should distinguish:

- clicks,

- conversions,

- estimated/recorded value,

- confirmed revenue,

where the existing schema supports these distinctions.

Do not invent revenue numbers.

# 30. Security Requirements

Every authenticated operation must:

- enforce existing permission requirements,

- validate article/site relationship,

- validate CTA ownership,

- validate affiliate offer ownership,

- validate product ownership,

- validate placement ownership,

- reject cross-site access.

Existing permission names include article permissions such as:

- article.read

- article.create

- article.edit

- article.delete

The implementation must follow the repository's existing permission helper conventions.

# 31. Public Tracking Security

Public tracking endpoints must not expose:

- private user information,

- private site configuration,

- internal recommendation scores,

- secret affiliate configuration,

- financial account information.

Only the minimum event information necessary for tracking should be exposed.

# 32. Error Handling

Recommended errors include:

401 UNAUTHENTICATED

403 FORBIDDEN

404 ARTICLE_NOT_FOUND

404 OFFER_NOT_FOUND

404 PRODUCT_NOT_FOUND

409 DUPLICATE_ACTIVE_PLACEMENT

422 INVALID_MONETIZATION_REQUEST

500 MONETIZATION_ACTIVATION_FAILED

Use existing application error conventions where available.

# 33. Testing Strategy

Tests should cover:

### Authorization

- unauthenticated request rejected,

- unauthorized site rejected,

- missing permission rejected.

### Recommendations

- relevant affiliate selected,

- existing high-performing CTA prioritized,

- owned product selected when appropriate,

- empty inventory handled,

- zero traffic handled.

### Activation

- CTA created when needed,

- existing CTA reused,

- placement created,

- duplicate prevented,

- foreign offer rejected,

- inactive offer rejected.

### Tracking

- impression,

- click,

- conversion,

- article attribution,

- revenue/value attribution.

# 34. Acceptance Criteria

## AT-01

Authenticated editor can open monetization for an article.

## AT-02

Unauthenticated user cannot access authenticated monetization management.

## AT-03

User cannot monetize an article belonging to another site.

## AT-04

GET endpoint returns article context.

## AT-05

GET endpoint returns readiness.

## AT-06

GET endpoint returns available monetization recommendations.

## AT-07

Existing affiliate recommendation infrastructure is reused.

## AT-08

Existing CTA infrastructure is reused.

## AT-09

Activation creates or reuses the correct CTA.

## AT-10

Activation creates the correct article placement.

## AT-11

Duplicate active placement is prevented.

## AT-12

Inactive affiliate offers cannot be activated.

## AT-13

Foreign affiliate offers cannot be activated.

## AT-14

Article renders activated monetization.

## AT-15

CTA impression tracking works.

## AT-16

CTA click tracking works.

## AT-17

Conversion tracking works.

## AT-18

Article-level attribution is preserved.

## AT-19

Existing article functionality continues to work.

## AT-20

Lint, typecheck, tests, and production build pass.

# 35. Implementation Order

### Phase 1 — Verification

Inspect:

- exact article editor,

- article detail route,

- article renderer,

- CTA renderer,

- CTA tracker,

- Prisma models,

- permission helpers.

### Phase 2 — Domain service

Implement:

article-money.service.ts

### Phase 3 — API

Implement:

GET /api/articles/[id]/monetize

POST /api/articles/[id]/monetize

### Phase 4 — UI

Integrate the action into the existing article workflow.

### Phase 5 — Tracking

Verify article context survives:

CTA → click → conversion → attribution.

### Phase 6 — Tests

Unit, API, integration, and E2E tests.

### Phase 7 — Validation

Run:

lint

typecheck

tests

production build

Then execute manual acceptance testing.

# 36. Regression Safeguards

VS1 must not break:

- article creation,

- article editing,

- article publishing,

- article versioning,

- existing CTA functionality,

- existing affiliate functionality,

- product functionality,

- analytics,

- conversion tracking,

- revenue attribution,

- permissions.

The existing product remains the source of truth.

# 37. Explicit Non-Goals

VS1 does not include:

- replacement article editor,

- new article publishing engine,

- second CTA system,

- second affiliate system,

- second analytics engine,

- second conversion engine,

- second revenue engine,

- speculative revenue prediction,

- automatic monetization without user approval,

- broad redesign of MoreWithAI.

# 38. Definition of Done

VS1 is complete when:

A user can take an existing article, ask MoreWithAI to make it money-generating, receive a relevant monetization recommendation, activate it using the existing CTA/affiliate/product infrastructure, see the monetization element in the article, and measure impressions, clicks, conversions, and attributable value without breaking existing functionality.

# 39. Strategic Significance

This slice is the foundation of the commercial MoreWithAI loop:

CONTENT

↓

AUDIENCE

↓

INTENT

↓

OPPORTUNITY

↓

MONETIZATION

↓

CONVERSION

↓

REVENUE

↓

LEARNING

↓

BETTER MONETIZATION

The goal is not simply to add another editor feature.

The goal is to demonstrate that MoreWithAI can transform content into measurable business outcomes.

MoreWithAI — VS1 Exact Coding Task List

“Make This Article Make Money”

Repository: “provarkai/Morewithai”

Branch: “main”

Implementation status: Ready for coding after final path verification

- Purpose

This document converts the VS1 Build Map into an implementation checklist that a developer or coding agent can execute sequentially.

The implementation principle is:

«Extend existing infrastructure before creating new infrastructure.»

- Coding Rules

Rule 1 — Reuse

Reuse existing:

- Article API,

- CTA service,

- CTA API,

- CTA placement service,

- affiliate recommendation service,

- analytics services,

- conversion services,

- revenue attribution,

- permissions,

- Prisma models.

Rule 2 — No Parallel Systems

Do not introduce:

- second CTA engine,

- second affiliate engine,

- second placement engine,

- second conversion engine,

- second analytics engine.

Rule 3 — Server Is Authoritative

Never trust the client for:

- site ownership,

- article ownership,

- CTA ownership,

- offer ownership,

- product ownership,

- placement ownership,

- activation permission.

Rule 4 — Preserve Existing Behavior

Existing article functionality must remain unchanged except for the addition of the monetization workflow.

- Task Group A — Repository Verification

Before writing production code, verify the following exact paths.

A1 — Article Editor

Find the existing article editing component.

Search for:

ArticleEditor

Article editor

useArticle

articleId

Save Article

Edit Article

Determine:

- where the editor is rendered,

- how article Ids are available,

- how site Ids are available,

- how mutations are performed,

- where toolbar/action controls live.

A2 — Article Detail Page

Find the article detail/editor route.

Determine:

- route structure,

- server/client boundary,

- existing data loading,

- available article object,

- available site object.

A3 — Article Renderer

Locate the public article renderer.

Determine:

- how article body content is rendered,

- how CTA placements are rendered,

- how dynamic blocks are handled,

- where impression tracking occurs.

A4 — CTA Renderer

Search for:

recordCtaImpression

recordCtaClick

CtaPlacement

CallToAction

Determine the exact rendering and tracking path.

A5 — Prisma Schema

Verify:

Model Article

Model Site

Model CallToAction

Model CtaPlacement

Model AffiliateOffer

Model AffiliateClick

Model ConversionEvent

Model RevenueAttribution

Model MoneyOpportunity

Model Product

Model ProductPurchase

Document any mismatch between the Build Map and actual schema.

- Task Group B — Shared Types

Create:

“src/lib/monetization/types.ts”

Define types for:

MonetizationAction

MonetizationPlacement

MonetizationRecommendation

MonetizationReadiness

MonetizationAssessment

MonetizationActivationRequest

MonetizationActivationResult

MonetizationBlocker

Use existing project conventions.

Do not duplicate existing domain types unnecessarily.

- Task Group C — Article Money Service

Create:

“src/lib/monetization/article-money.service.ts”

C1 — Load Article

Input:

articleId

siteId

user/context where required

Validate:

Article exists

Article belongs to site

User can access site

User has required permission

C2 — Gather Article Signals

Read:

- title,

- category,

- tags,

- primary keyword,

- secondary keywords,

- search intent,

- quality/SEO fields where relevant,

- publication state,

- word count/reading time where useful.

Do not create duplicate article-analysis logic if existing services already provide the information.

C3 — Gather Traffic

Use:

“src/lib/analytics/traffic.service.ts”

Retrieve article traffic.

Normalize missing traffic to safe zero values.

Example:

pageViews = 0

sessions = 0

users = 0

when there is no traffic record.

- Task Group D — CTA Analysis

Use:

“src/lib/cta/service.ts”

Inspect existing CTAs.

Collect:

- active CTA,

- CTA type,

- placement,

- impressions,

- clicks,

- conversions,

- available performance statistics.

Determine whether an existing CTA should be:

REUSE

OPTIMIZE

IGNORE

- Task Group E — Affiliate Analysis

Use:

“src/lib/affiliate/recommendation.service.ts”

Do not reproduce its scoring logic.

Retrieve recommendations using article context.

Filter out:

- inactive offers,

- foreign-site offers,

- invalid offers,

- unsuitable offers.

Return the highest-quality candidates.

- Task Group F — Product Analysis

Inspect existing product infrastructure.

Find products relevant to:

- article category,

- tags,

- article intent,

- existing monetization context.

Only recommend products that the current site/user is permitted to use.

- Task Group G — Readiness Calculation

Implement a transparent readiness calculation.

Suggested factors:

Content

Audience

Intent

Offer

CTA

Measurement

The score must not be presented as a prediction of guaranteed earnings.

Recommended UI language:

«“Monetization readiness”»

Rather than:

«“Guaranteed earning potential”»

- Task Group H — Recommendation Selection

Implement:

selectPrimaryRecommendation()

Default order:

1. High-performing existing CTA

2. Relevant affiliate offer

3. Relevant owned product

4. Lead capture

5. CTA optimization

The final ranking may vary where existing recommendation services provide stronger evidence.

- Task Group I — Recommendation Explanation

Every recommendation should contain a concise explanation.

Example:

This article has commercial search intent and

Already receives relevant traffic. This affiliate

Offer matches the article topic and has existing

Conversion history.

The explanation must be based on actual signals.

Do not fabricate evidence.

- Task Group J — GET API

Create:

“src/app/api/articles/[id]/monetize/route.ts”

Implement:

GET

Flow:

Request

↓

Authenticate

↓

Validate siteId

↓

Check article permission

↓

Load article

↓

Load monetization signals

↓

Calculate readiness

↓

Generate recommendations

↓

Return assessment

- Task Group K — POST API

Same route:

POST

Flow:

Request

↓

Authenticate

↓

Validate input

↓

Check permission

↓

Validate article

↓

Validate target

↓

Check duplicate

↓

Create/reuse CTA

↓

Create placement

↓

Return activation

- Task Group L — Input Validation

Use the project’s existing validation convention.

Validate:

- article ID,

- site ID,

- action,

- offer ID,

- product ID,

- CTA ID,

- placement,

- position,

- headline,

- button text,

- button URL.

Reject malformed requests.

- Task Group M — CTA Activation

When action is:

CTA

Or when an affiliate/product activation requires a CTA:

1. Find existing compatible CTA.

2. Reuse if appropriate.

3. Otherwise create a new CTA.

4. Associate it with the correct site.

5. Preserve target URL/value.

6. Return CTA ID.

- Task Group N — Placement Activation

Use:

“src/lib/cta/placement.service.ts”

Create the placement through existing functionality.

Do not directly write placement records from the route if the service already handles the operation.

- Task Group O — Duplicate Prevention

Before placement creation:

Find equivalent active placement

If found:

Return existing activation

Unless the request explicitly asks for modification.

- Task Group P — Affiliate Validation

Before activating an affiliate offer:

Verify:

Offer exists

Offer active

Offer belongs to correct site/account

Offer is compatible with requested action

Reject foreign/inactive offers.

- Task Group Q — Product Validation

Before activating a product:

Verify:

Product exists

Product is active

Product belongs to current site/account

- Task Group R — UI Entry Point

Locate existing article editor/detail action area.

Add:

«Make This Article Make Money»

The action should be visible without overwhelming the primary editing workflow.

- Task Group S — Monetization Panel

Create or extend:

“MakeMoneyPanel”

Responsibilities:

- fetch assessment,

- display readiness,

- show recommendation,

- show alternatives,

- display blockers,

- trigger activation,

- refresh state after activation.

- Task Group T — Recommendation Card

Create or extend:

“MonetizationRecommendationCard”

Display:

Type

Offer

Why it fits

Placement

Suggested CTA

Value/commission if available

Evidence

Activate

- Task Group U — Activation Confirmation

Before activation:

You are about to add this monetization element

To the article.

Show:

- target,

- placement,

- CTA text,

- destination.

Require explicit confirmation.

- Task Group V — Active State

After activation display:

Active

Plus:

- placement,

- impressions,

- clicks,

- conversions,

- attributed value,

- analytics link.

- Task Group W — Public Rendering

Verify the existing article renderer displays the activated placement.

Do not create a new article renderer.

- Task Group X — Impression Tracking

Verify:

CTA impression

Is recorded through the existing CTA service.

Article context must remain available.

- Task Group Y — Click Tracking

Verify:

CTA click

Is recorded.

The event must identify the CTA and article where supported.

- Task Group Z — Conversion Tracking

Verify:

CTA conversion

Flows through the existing conversion infrastructure.

- Task Group AA — Revenue Attribution

Verify that monetary conversion information can flow to:

RevenueAttribution

Where supported by the existing schema.

Do not invent attribution records where no valid conversion exists.

- Task Group AB — Unit Tests

Create:

“src/lib/monetization/article-money.service.test.ts”

Test:

- article lookup,

- site validation,

- readiness,

- recommendations,

- fallback behavior,

- duplicate detection,

- inactive offer handling,

- foreign offer handling,

- zero traffic,

- empty inventory.

- Task Group AC — API Tests

Create:

“src/app/api/articles/[id]/monetize/route.test.ts”

Test:

- GET authenticated,

- GET unauthorized,

- GET wrong site,

- POST authenticated,

- POST unauthorized,

- invalid payload,

- invalid offer,

- duplicate placement,

- successful activation.

- Task Group AD — Integration Tests

Test:

Article

↓

Monetization assessment

↓

Activation

↓

CTA placement

↓

Render

↓

Impression

↓

Click

↓

Conversion

↓

Attribution

- Task Group AE — Regression Tests

Verify existing:

- article creation,

- article editing,

- publishing,

- CTA creation,

- CTA editing,

- CTA analytics,

- affiliate recommendations,

- product functionality,

- analytics,

- conversion reporting.

- Task Group AF — Quality Gates

Run:

Npm run lint

Then:

Npm run typecheck

If available.

Then:

Npm test

Or repository-equivalent test command.

Then:

Npm run build

Resolve all failures before declaring VS1 complete.

- Task Group AG — Manual E2E

Use a real article.

Test:

Open article

↓

Make This Article Make Money

↓

Analyze

↓

Review recommendation

↓

Activate

↓

Open/render article

↓

Verify placement

↓

Trigger impression

↓

Trigger click

↓

Trigger conversion

↓

Verify analytics

- Task Group AH — Observability

Activation should produce useful server-side logs.

At minimum capture:

articleId

siteId

action

target type

target ID

placement

result

Never log secrets or sensitive credentials.

- Task Group AI — Failure Recovery

If activation partially fails:

- do not leave orphaned records where avoidable,

- use transaction boundaries where appropriate,

- return clear error state,

- allow safe retry.

A repeated retry must not create duplicate active monetization.

- Task Group AJ — Rollback

If VS1 introduces a regression:

1. disable the new UI entry point,

2. preserve existing article/CTA systems,

3. revert only VS1-specific service/API changes,

4. remove incomplete migration only if safe,

5. restore previous behavior.

Avoid destructive changes.

- Recommended Implementation Sequence

01. Verify repository paths

02. Verify Prisma models

03. Verify existing CTA renderer/tracker

04. Create shared types

05. Implement article-money service

06. Implement GET API

07. Implement POST API

08. Integrate UI

09. Verify rendering

10. Verify tracking

11. Add tests

12. Run quality gates

13. Execute E2E

14. Review regression

15. Mark VS1 complete

- Developer Stop Conditions

Stop implementation and reassess if:

- a required existing service does not support the assumed operation,

- Article relationships differ materially from the specification,

- CTA placement requires a schema change,

- attribution cannot preserve article identity,

- an existing renderer cannot consume the placement,

- permissions cannot be safely enforced.

Do not work around a fundamental architectural mismatch by creating a duplicate system.

Document the gap first.

- Final Developer Checklist

[ ] Existing article flow verified

[ ] Existing renderer verified

[ ] Existing CTA renderer verified

[ ] Existing tracking verified

[ ] Prisma models verified

[ ] Permission model verified

[ ] Shared types implemented

[ ] Money service implemented

[ ] GET endpoint implemented

[ ] POST endpoint implemented

[ ] Recommendation logic implemented

[ ] Duplicate prevention implemented

[ ] CTA activation implemented

[ ] Placement activation implemented

[ ] UI implemented

[ ] Rendering verified

[ ] Impression tracking verified

[ ] Click tracking verified

[ ] Conversion tracking verified

[ ] Attribution verified

[ ] Unit tests passing

[ ] API tests passing

[ ] Integration tests passing

[ ] Lint passing

[ ] Typecheck passing

[ ] Build passing

[ ] Manual E2E passing

[ ] Regression review completed

- Completion Standard

The implementation is not complete merely because the UI exists.

It is complete only when the full commercial path works:

ARTICLE

→ RECOMMENDATION

→ ACTIVATION

→ PLACEMENT

→ IMPRESSION

→ CLICK

→ CONVERSION

→ ATTRIBUTION

And the user can see the resulting business performance.

MoreWithAI — VS1 Repository Inspection Notes

“Make This Article Make Money”

Repository: “provarkai/Morewithai”

Branch inspected: “main”

Inspection date: 4 September 2026

Purpose: Record verified repository anchors, implementation assumptions, gaps, and decisions before coding.

- Inspection Objective

The purpose of this inspection is to determine whether MoreWithAI already contains the infrastructure required to implement:

«Make This Article Make Money»

Without creating duplicate article, CTA, affiliate, placement, analytics, conversion, or revenue systems.

The inspection focuses on the first commercial vertical slice.

- Repository Baseline

Repository:

“provarkai/Morewithai”

The repository already contains substantial foundations around:

- articles,

- sites,

- content,

- audiences,

- monetization,

- CTAs,

- affiliate offers,

- products,

- analytics,

- conversions,

- revenue attribution,

- workflow/agent functionality.

This means VS1 should be treated primarily as an orchestration and product-experience layer, not a ground-up monetization implementation.

- Article API

Verified path

“src/app/api/articles/route.ts”

The existing article API provides the primary Article CRUD boundary.

The implementation uses article permissions including:

Article.read

Article.create

Article.edit

Article.delete

Article queries are scoped using “siteId”.

VS1 decision

Reuse this authorization and article ownership model.

Do not create:

/api/monetized-articles

/api/article-money

As a parallel article API.

- Article Component Foundation

Verified repository location

“src/components/editor”

The repository contains a substantial existing editor component directory.

VS1 decision

The existing editor must remain the primary article-editing experience.

VS1 should add a monetization action to the existing experience rather than replace or rebuild the editor.

- CTA API

Verified path

“src/app/api/ctas/route.ts”

The repository already has CTA API functionality.

VS1 decision

Use the existing API/service architecture.

No new CTA API should be introduced.

- CTA Service

Verified path

“src/lib/cta/service.ts”

The CTA service contains lifecycle functionality and tracking operations including:

recordCtaImpression

recordCtaClick

recordCtaConversion

It also provides CTA management and statistics.

VS1 decision

This service should remain the source of truth for CTA lifecycle and CTA event tracking.

- CTA Placement API

Verified path

“src/app/api/ctas/placements/route.ts”

Existing article CTA placement functionality is available.

VS1 decision

Use this API/service boundary rather than directly implementing a new placement mechanism.

- CTA Placement Service

Verified path

“src/lib/cta/placement.service.ts”

The existing placement service supports operations including:

- creation,

- listing,

- update,

- removal.

VS1 decision

VS1 activation should call this service.

- Affiliate Recommendation API

Verified path

“src/app/api/affiliates/recommendations/route.ts”

The repository already exposes affiliate recommendation functionality.

VS1 decision

The VS1 monetization assessment should consume this existing capability.

- Affiliate Recommendation Service

Verified path

“src/lib/affiliate/recommendation.service.ts”

The service already ranks affiliate offers using article-related information and commercial signals.

Existing ranking considerations include:

- article/category relevance,

- tags,

- commission,

- conversion history,

- priority,

- other recommendation signals.

VS1 decision

Do not create a second affiliate recommendation engine.

VS1 should orchestrate the existing recommender and present the result through a broader article monetization experience.

- Conversion Analytics

Verified path

“src/lib/analytics/conversion.service.ts”

The existing service supports:

- conversion tracking,

- conversion statistics,

- article conversions,

- conversion funnel reporting,

- email conversion funnel reporting.

VS1 decision

Use the existing conversion service.

Article-level conversion reporting already aligns with VS1’s requirement to connect monetization activity back to the article.

- Traffic Analytics

Verified path

“src/lib/analytics/traffic.service.ts”

The traffic service accepts article-aware traffic data.

Relevant input context includes:

siteId

articleId

date

pageViews

sessions

users

trafficSource

country

device

The service includes article traffic reporting.

“getArticleTraffic(articleId, siteId, period?)” provides:

articleId

totalPageViews

totalSessions

totalUsers

dailyTrend

VS1 decision

Use article traffic as one monetization-readiness signal.

Do not make traffic mandatory.

An article with no historical traffic should still be analyzable.

- Database Access

Verified path

“src/lib/db.ts”

The repository has a Prisma singleton.

VS1 decision

All new domain service database operations should use the existing database access pattern.

Do not create another database client.

- Prisma Schema

Verified path

“prisma/schema.prisma”

The schema already contains Article relationships with monetization-related entities.

Relevant existing entities include:

Article

Site

CallToAction

CtaPlacement

AffiliateOffer

AffiliateClick

ConversionEvent

RevenueAttribution

MoneyOpportunity

Product

ProductPurchase

Article relationships already connect it with several monetization and attribution concepts.

VS1 decision

The first implementation target is zero database migration.

The existing schema should be reused.

- Why a New Monetization Orchestration Layer Is Still Needed

Although the repository already has monetization components, those components are distributed across domain areas.

Existing architecture roughly represents:

Article

├── CTA

├── Affiliate

├── Product

├── Conversion

├── Revenue

└── Money Opportunity

What VS1 needs is a user-facing orchestration layer:

ARTICLE

↓

MONETIZATION ASSESSMENT

↓

↓            ↓            ↓

CTA        AFFILIATE     PRODUCT

↓

PLACEMENT

↓

TRACKING

↓

CONVERSION

↓

ATTRIBUTION

Therefore the appropriate addition is a thin orchestration service rather than a second monetization architecture.

- Proposed New Domain Namespace

Recommended:

“src/lib/monetization/”

Initial files:

Types.ts

Article-money.service.ts

This namespace should coordinate existing domain services.

It should not absorb all CTA, affiliate, analytics, or product business logic.

- Proposed API

Recommended:

“src/app/api/articles/[id]/monetize/route.ts”

This gives VS1 a natural article-scoped boundary.

Conceptually:

GET

/api/articles/:id/monetize

POST

/api/articles/:id/monetize

This keeps monetization tied to the article being acted upon.

- Why Article-Scoped API Is Preferred

The primary user action is:

«Make this article make money.»

Therefore the API should naturally preserve:

articleId

through the operation.

This improves:

- authorization,

- attribution,

- debugging,

- analytics,

- event tracking,

- UX consistency.

- Site Isolation

The existing article API already uses “siteId” scoping.

VS1 must maintain the same principle.

Every monetization mutation should establish:

User

↓

Permission

↓

Site

↓

Article

↓

Target Monetization

The system must never allow:

Site A article

+

Site B CTA/offer/product

Unless the existing architecture explicitly supports that relationship.

- Existing Monetization Objects to Reuse

The following should be treated as existing source-of-truth objects:

CTA

“CallToAction”

CTA placement

“CtaPlacement”

Affiliate

“AffiliateOffer”

Affiliate click

“AffiliateClick”

Conversion

“ConversionEvent”

Revenue

“RevenueAttribution”

Opportunity

“MoneyOpportunity”

Product

“Product”

Purchase

“ProductPurchase”

- Potential Gap — Unified Article Monetization Experience

The major product gap identified for VS1 is not a missing fundamental monetization database.

The gap is the absence of a clear unified workflow that tells the user:

This article

↓

Has this opportunity

↓

This is the best monetization method

↓

Here is why

↓

Activate it

↓

Here is the result

This is the central purpose of VS1.

- Potential Gap — Monetization Readiness

The existing platform contains many signals but VS1 needs to combine them into a single decision-support experience.

Potential combined signals:

Traffic

+

Search intent

+

Topic/category

+

Tags

+

Existing CTA performance

+

Affiliate relevance

+

Product availability

+

Conversion history

The result should be a readiness assessment.

This does not require a new database model initially.

- Potential Gap — Activation Orchestration

Existing systems can individually handle:

- CTA,

- placement,

- affiliate,

- analytics,

- conversion.

The missing layer is likely orchestration.

The new service should coordinate those existing systems.

- Potential Gap — Article-Level Commercial Feedback

Existing conversion/traffic systems provide useful article-level reporting.

VS1 should surface that information immediately after monetization activation.

The user should not need to navigate through several unrelated analytics screens just to determine whether the article’s monetization is working.

- Potential Gap — Duplicate Protection

The monetization activation flow must be explicitly idempotent.

Repeated activation requests should not create:

CTA 1

CTA 2

CTA 3

CTA 4

For the same article, target, and placement.

This is an important implementation safeguard.

- Potential Gap — Empty Inventory Handling

The article may have:

- no affiliate offers,

- no products,

- no existing CTA,

- no traffic.

VS1 must still provide a useful response.

Possible fallback:

No commercial inventory found.

Recommended next step:

Build a lead-capture CTA for this article.

The system must not fail merely because monetization inventory is empty.

- Potential Gap — Zero Traffic Handling

An article with zero traffic should still be analyzable.

The system should distinguish:

Low monetization readiness

From:

System failure

The user should receive useful next actions.

- Potential Gap — Explainability

The recommendation needs a reason.

Bad:

«Recommended Affiliate Offer #32.»

Better:

«This offer matches the article’s topic and commercial search intent and has existing conversion activity.»

The reason should be derived from real data.

- Potential Gap — Attribution Continuity

The most important technical measurement requirement is preserving:

articleId

across the monetization lifecycle.

Target:

Article

↓

CTA Placement

↓

CTA Impression

↓

CTA Click

↓

Conversion

↓

Revenue Attribution

If article identity is lost between these stages, VS1 cannot prove which content generated revenue.

- Migration Decision

Current recommendation

No migration until proven necessary.

Before modifying Prisma:

1. inspect all relevant relationships,

2. identify whether the existing records can represent activation,

3. test the proposed service against the schema,

4. only then introduce the smallest necessary migration.

- Files Expected to Be Added

Primary:

Src/lib/monetization/types.ts

Src/lib/monetization/article-money.service.ts

Src/app/api/articles/[id]/monetize/route.ts

Potential UI:

Src/components/articles/MakeMoneyPanel.tsx

Src/components/articles/MonetizationRecommendationCard.tsx

Src/components/articles/MonetizationStatus.tsx

Potential tests:

Src/lib/monetization/article-money.service.test.ts

Src/app/api/articles/[id]/monetize/route.test.ts

These should only be created if equivalent existing files/components do not already exist.

- Files Expected to Be Reused

Src/app/api/articles/route.ts

Src/app/api/ctas/route.ts

Src/lib/cta/service.ts

Src/app/api/ctas/placements/route.ts

Src/lib/cta/placement.service.ts

Src/app/api/affiliates/recommendations/route.ts

Src/lib/affiliate/recommendation.service.ts

Src/lib/analytics/conversion.service.ts

Src/lib/analytics/traffic.service.ts

Src/lib/db.ts

Prisma/schema.prisma

- Architecture Decision

Decision

Build a thin Article Monetization Orchestrator.

It should:

- consume article signals,

- consume traffic signals,

- consume CTA performance,

- consume affiliate recommendations,

- consume product availability,

- select recommendations,

- activate through existing services,

- preserve attribution.

It should not:

- own CTA lifecycle,

- own affiliate lifecycle,

- own product lifecycle,

- own conversion analytics,

- own revenue accounting.

- Architecture Diagram

│ Existing Article  │

│

▼

│ Article Money Service   │

│     VS1 Orchestrator    │

│

│                │                │

▼                ▼                ▼

CTA Service     Affiliate Service   Product Data

│                │                │

▼

Placement Service

│

▼

Article Renderer

│

▼

Tracking

│

▼

Conversion Service

│

▼

Revenue Attribution

- Important Implementation Constraint

Do not interpret the presence of many existing monetization models as permission to redesign them.

The objective is integration.

The implementation should make the existing architecture more commercially useful.

- Security Inspection Conclusion

The existing Article API establishes a precedent for site-scoped authorization.

VS1 must preserve this model across:

GET assessment

POST activation

Tracking where applicable

Any new route must follow repository permission conventions.

- Testing Conclusion

The highest-risk areas are:

1. cross-site access,

2. duplicate activation,

3. wrong affiliate/product ownership,

4. attribution loss,

5. renderer integration,

6. regression in existing CTA functionality.

These should receive priority in automated testing.

- Product Conclusion

MoreWithAI already has much of the machinery required to monetize content.

The immediate opportunity is to connect that machinery into a simple commercial user journey.

The user should not have to understand:

- CTA services,

- affiliate recommendation systems,

- placement models,

- conversion events,

- revenue attribution.

The platform should abstract those systems behind:

«Make This Article Make Money»

- VS1 Boundary

VS1 ends at a working, measurable article monetization loop.

It does not attempt to solve the entire MoreWithAI business intelligence platform.

Future slices can build on the resulting data to support:

- automatic optimization,

- portfolio-level revenue optimization,

- content opportunity discovery,

- monetization experiments,

- revenue forecasting,

- audience segmentation,

- cross-article optimization,

- business dashboards.

Those are deliberately deferred.

- Final Inspection Recommendation

Before production coding begins, perform one final exact-path inspection of:

Article editor

Article detail route

Article renderer

CTA renderer

CTA tracking implementation

Prisma model definitions

Permission helper

Existing product selection APIs

Existing revenue attribution write path

Then update the implementation task list with the exact paths actually found.

No speculative replacement architecture should be introduced merely because a path differs from the proposed target.

- Inspection Verdict

Architecture readiness

High

The repository already contains substantial infrastructure relevant to VS1.

Main work required

Integration + orchestration + UX + attribution verification

Database change

Not currently expected

Major technical risk

Attribution continuity and correct site-scoped activation

Major product risk

Creating a complex monetization workflow instead of making the experience simple

Recommended implementation approach

Thin orchestration layer over existing services.

- Target Outcome

The repository should ultimately support:

Existing Article

↓

Make This Article Make Money

↓

Readiness Assessment

↓

Best Monetization Recommendation

↓

User Approval

↓

Existing CTA/Affiliate/Product Infrastructure

↓

Article Placement

↓

Impression

↓

Click

↓

Conversion

↓

Revenue Attribution

↓

Article Performance Feedback

That is the first commercially meaningful vertical slice for MoreWithAI.